## Slide 1: Prestudy NG RDM\EFACTS\TEST MANAGER
Author: Martin Andersson

## Slide 2: Background
Within FVV there is a difference between groups how they work with test of complete vehicle . Work performed within this area is to a large extent manual work with limited system support. There is a difference between groups, for instance PVT has today system support for preparing testcases , retrieve logfiles and analyze of tests. System support could be improved, functionality is lacking, performance and reliability of the systems are not satisfying.
AET\RT does not have any system support when it comes to create and plan testing(they work with physical ledgers), they use trigger functionality in the car to talk about an error when it appears during test and sometimes they also use the CAN logfiles created when triggering a recording for analyse purposes.
Safety:
Main system tools
eFACTS:
Is a set of applications that are used in Complete Vehicle testing. User organisations that use the system are PVT, RT, AET, Field Testing, Safety, VCE testing, Bus testing . The tool is used for log files connected to PROTUS reports, test cases and test execution management.
The tool was designed and created from a blank paper without requirements
  Work started after FDCG had passed in P2540 = There was a lot of pressure to deliver a solution fast
  Original intention: to be used at one site with a small number of users working with few vehicles from one brand
  eFACTS has not been developed according to Volvo Group Architectural Principals

## Slide 3: AS-IS situation

## Slide 4: Current tools
PVT Test Manager
EFACTS
RDM

## Slide 5: RDM Architectual Review
Non-standard components and technology used according to VIAP (Nginx Webserver 1.6, Pivotal RabbitMQ Server 3.4,Redis Server, Coffe Script, Ruby)
  Proposed Action: Rewrite the application using any of the Volvo reference architectures for Java or .NET with an evolutionary approach instead of big-bang.
Non-compliant integration methods and technology
  Proposed Action: Rewrite the application using any of the Volvo reference architectures for Java or .NET with compliant integration methods and technologies and an evolutionary approach instead of big-bang.
Non-compliant solution development process
  The process used does not comply with any of these principles as defined at Volvo:
    Agile / Lean-principles
    ADF - Application Development Framework
    Scrum /Kanban
  Proposed Action: Provide education about ways of working according to the appointed Solution Development Processes at Volvo.

## Slide 6: eFACTS(incl. PVT Manager) - Architectual Review

## Slide 7: Architectual Review EFACTS
According to the EA review basically a full rewrite of EFACTS is required.
It does not follow Volvo Group Architectual principals.
Internal architecture is not domain oriented
It’s not loosly coupled to other systems
It does not integrate with other systems in a correct way.

## Slide 9: PVT - test
Preconditions:
Often 2 people in the vehicle(Often two drivers)
System usage: PVT Manager, EFACTS(EFACTS refiner), RDM

## Slide 10: Terminology\Definitions
Test code\sekvens
Test routine(Not used today)
Test procedure(Not used today)

## Slide 12: AET(Endurance Test) -Uthållighetstest
Preconditions:
Often only the driver in the vehicle
Test performed at test track
Test preparation: Basically manual process
Test execution:Basically manual process
Test analyze: Basically manual process, reports in Protus

## Slide 13: Terminology\definitions
Test method(provmetod)
Våra metoder är en nedbrytning av krav som ställts från "Lundby" med avseende på vibrationer och aktiviteter som på något sätt kvantifierats. Våra metoder är anpassade för Hällered och andra banor är liknande men utfallet skiftar. Metoderna innehåller aktiviteter både beträffande körning på de olika banorna och verkstadsaktiviteter.
Test cycle
En beskrivning av vad som skall genomföras beträffande mängd körning samt aktiviteter och i vilken ordning detta skall utföras. Detta möjliggör att vi når samma mängd körning och aktivitet för olika provobjekt och vi håller reda på var vi är eller hur lång vi kommit i provförfarandet.
En slags exekvering av provmetod men inte allt i provmetoden det görs också en del inspektioner, administration/planering som ligger utanför testcykeln.

## Slide 15: RT(Relaibility Tests) -Pålitlighetstest
Often only the driver in the vehicle
Test preparation: Basically manual process
Test execution:Basically manual process
Test analyze: Use EFACTS and sometimes RDM, data collector

## Slide 17: SAFETY -In scope and preconditions
Oftast 2 personer(förare samt test engineer(genomför testerna).
Test preparation: Basically manual process(Excel)
Test execution:Basically manual process(Excel)
Test analyze: canalyser

## Slide 18: Terminology\definitions
Provmetod
FRS(Function Req specification)bryts ner till valida test(testmetod). El tar fram FRS till komplettvagn.
Delar av provmetod(utvalda test case ur provmetod)

## Slide 20: To-BE

## Slide 21: Requirements work
Pre-study
Next Generation RDM\EFACTS\Test Manager

## Slide 22: Holistic view
EPICS
(Logical way to group test cases) functional area or process step
Test case 1
Test case 2
Test case X....
One to many prototype mockups to verify towards business and to simplify development work
Test case is used instead of ”user stories”. It is decided that test cases should be the way to document requirements. This will also make it easier to implement TDD(Test Driven Development)

## Slide 23: Business Requirements Breakdown
Prestudy should define the Business Requirement Breakdown to a certain level
Basically it is a way to breakdown high-level business goals into requirements and how to meet those with appointed IT solutions
Business Requirement Breakdown is required as an artifact to pass Enterprise Architectual review at gate XX.

## Slide 24: Architectual Critical Requirements
Prestudy should define what architectual critical requirements there is
This will be necessary to be able to evaluate possible solutions and to be able to design solutions that meet business demands.

## Slide 25: Prepare for Integration Request work -Business Part
During this job we should identify what need there is to integrate towards other systems
We should at least identify what type of data that is required and what sources there are to offer needed information(i.e. Existing services).
We should also identify what systems that will require data from systems in scope to meet business needs.

## Slide 26: EPICS – Functional areas
User and group administration
Add\remove users
Add\remove groups
Add\ remove roles
Manage test components
Test case(CRUD)
Test sequence(CRUD)
Test routine(CRUD)
Test procedure(CRUD)
Test routes\map(CRUD)
Create test specification
Retrieve information from Ghost
  WBS(sätter tid på)
  Vagnsid
  Chassiid
  Etc.
Execute test:
Öppna test specifikation
Analyze follow up:
Report test:

## Slide 27: Product Backlog - Test cases

## Slide 28: Result
Conceptual solutions
Replace RDM\EFACTS\TEST MANAGER with development following architectual principals and Volvo Group target architecture
Solution including COTS solution
Delivery approach:
Order of delivery
One or more projects

## Slide 29: COTS VS Inhouse Development
Is there any COTS products to investigate
If Volvo ITS development
  What platform to choose
  NVS - .NET for Volvo Solutions reference architecture
  JVS – Java for Volvo Solutions reference architecture

## Slide 30: Inhouse development
Follow 10 Architectual principles
  DDD(Domain Driven Design)
  TDD(Test Driven Design)
Platforms either:
NVS - .NET for Volvo Solutions reference architecture
JVS – Java for Volvo Solutions reference architecture

## Slide 31: Inhouse development
Development method: Scrum\Kanban
  Dedicated resources
  At least 3-4 developer in the same location

## Slide 32: Areas for improvement

## Slide 34: Migration need