## Slide 1
CIG – Change Initiation Gate
TCP Test Management solution WORK ID

## Slide 2
Content
Management summary and Status report
Business Objectives Management
Solution Management
Business Change Management
Project Control
Decisions
Appendix

## Slide 3
Content
Management summary and Status report
Business Objectives Management
Solution Management
Business Change Management
Project Control
Decisions
Appendix

## Slide 4
Management Summary
A pre prestudy has been performed looking into how to replace current solutions that support test of complete vehicles within FVV, result was a road map divided into four steps
This project will address step 1 in the suggested road map
  Implement a Test Manager prepare test – core functionality
  Disable and decommission PVT Manager

## Slide 5: Suggested Roadmap
Disable PVT manager
Test Manager
Prepare test - core
Test Manager
Perform test - core
Replace\update RDM
Step 1
Step 2
Step 3
Replace Efacts functionality
Establish new TM with it’s own Database
Extend test specification with procedure and routine
Improve filtering test cases towards test object
Secure information exchange between New TM and Efacts
Establish basic system functionality for tester through tablet
Replace RDM functionality
Replace Efacts
Test Manager
Prepare test - Extended
Test Manager
Perform test - Extended
Extend prepare test functionality
Extend perform test functionality
Step 4
* May 2018
* =P2952 (FH and FM update)

## Slide 6: Motivation – Step 1
Start building solution from beginning of the process is a prefered approach
Will secure quality from beginning of process
Todays PVT Manager does not meet PVTs or other groups needs
All groups ”except for field testing” have a need of a test preparation tool to get rid of all manual handling and get a common way of store test specifications
A new test structure is needed (Procedures,Routines, test sequence, test case etc.)
Getting it right from beginning sorting out valid test cases for a certain test object spec. will help to avoid not valid testing that will create unnecessary work down streams in the process
Test Manager - prepare test is a precondition to build Test manager – perform test.
Test Manager will be separated from Efacts legacy
Removing PVT Manager will reduce complexity in legacy solution

## Slide 7
Content
Management summary and Status report
Business Objectives Management
Solution Management
Business Change Management
Project Control
Decisions
Appendix

## Slide 8
Problem and Opportunity statement
Requester / benefit realization owner
Lars Forsman
Purpose, problem and opportunity description
Purpose with this project is to start replacing system solutions used within testing of complete vehicle that has met their end of life and has been condemned in EA reviews. A new solution will improve opportunities to fulfill test work in a more efficient way. This is required to met future challenges. This project will focus on developing prepare test functionality.
Business objectives based on Business Requirements (BR)
Business objective is to be able to meet current and future demand when it comes to testing of complete vehicles. Electrical platforms in vehicles sets demand on more effective system support for test activities, There is also a need of better performance, scalability and adjustability of future systems. It’ also important that future solution support the process in a more effective way.
Common system tools will also streamline the test work and this will open up possibilities to collaborate in a better way globally within groups but also ”cross functional” between groups within FVV.
The overall objective is of course to be able to test products effectively and to get them out on the market as fast as possible to be able to get revenue on sales.
Impact on business
Roles within complete vehicle testing will get system support and many today manual tasks will be supported by a system solution.

## Slide 9
Project Vision and alignment with Strategic Objectives
Project vision
Vision is to develop and implement a scalable, stable and high-performing solution easily adaptable for future business demands supporting complete vehicle testing activities in an effective way.
Project alignment with Volvo Group core values (Quality, Safety, Environmental Care), and Volvo Group policies and directives
Quality: We will secure quality in the delivery through use appointed solution components, work methods and the project will follow Volvo Group target architecture. Policies and directives will be followed.
Environment: The new system will improve work environment for roles involved in the process.
Safety: Better solution support will improve test work which in the end will lead to more secure products
Project alignment with Business strategic objectives and Corporate Process & IT strategy (including integration strategy and IT policies and directives) and roadmaps
This project will be a start of the realisation of the road map to develop future system solution/s for supporting Validation and Verification of complete vehicles. From an IT perspective we will follow ten architectural principals, Volvo group target architecture and VIAP(Volvo Group Infrastructure Architecture Policy).
Requirements breakdown – Strategic Objectives (SO): link

## Slide 10
Replace PVT Manager used for preparing test cases and test sequences for complete vehicle testing.
  Today PVT(Performance Validation Test) organization use this system but it does not meet their requirements anymore
PVT Manager does not follow volvo group target architecture and are built on not appointed components
    It is hard to implement changes to support new business demands
    Business suffer from problems that is caused from the design of the architecture
There is a need for a test manager solution for all groups within FVV to improve support in creating tests and test specifications and to get rid of the manual handling around this
A test manager solution will improve opportunities to share test documentation between sites and organizations in a more effective way.
It is also a need to change the test specification structure with new components(Procedures, routines etc.)
A new test manager – prepare test is a start to implement a solution that is stable, scalable with high-performance and more easily adaptable for future business demands
Business Objectives
Based on Business Requirements (BR)

## Slide 11
Project Scope
Based on Stakeholder Requirements (StR)
Assumptions and constraints:
This project will focus on test Manager – prepare test ( core functionality)
User organisation in focus to recieve the solution will be groups within Feature Validation &Verification(FVV).
In scope:
  Specify and document core functionality for Test Manager – prepare test
  Analyze, prototype ,design, develop and test core functionality of Test Manager – Prepare test
  Proof of concept - technology
  Test automation should be implemented to the extent possible
  Make sure new developed functionality work togheter with Efacts
  Identify and train users( develop user guides)
  Migration of data and decommission of PVT Manager
  Hand over solution to maintenance organisation(Deliver required documentation, hand over/training sessions etc.)
  Roll out solution
Out of scope:
We will not focus on RDM and Efacts at this point. EFACTS will not be in focus in this project but we need to make sure EFACTS works togheter with the new functionality introduced.
Impacted process 1: link Impacted process 2: link Requirements Breakdown – Stakeholder Requirements (StR): link

## Slide 12
Impact from project dependencies
Project | CPM | Dependency | Impact
TCP | Ulf Krysell | We will need to send data to and recieve data from TCP | We need to have a constant dialogue and do some coordination in our planning.
GTDM | Ulf Krysell | This project might put requirements towards us for specific data. | We need to have a constant dialogue and GTDM need to specify their requirements towards us in good time for us to plan delivery of their needs.
System engineering: WP3 | Boel Björkman | This project work with terminology and other outcome that we might need to follow and adjust to | There could be some outcome that we need to take into account in our work.
Maintenance Legacy systems | Raphael Scotton, Pooja Shetty | There will be some development ongoing for exsisting legacy solutions. There might also be conflicting needs regarding resources | We need to make sure there is no development that will make it harder for us to execute our plan. Project and maintenance need to have a dialogue around what is in pipeline for development. If there will be conflicting resource needs there needs to be a dialogue about it.

## Slide 13
Business Value and related business KPI's
Business case (Profitability calculation): link
Business value | Related KPI | Abililty of KPI to measure business value
Efficencies: perform just valid test cases towards a test object will reduce waste and lead to a more lean process | Reduce error reports on not valid tests | Not sure.
Share tests and test specifications between sites and groups | Reduce redundant work | Not sure
Improve test specification with new components. Will improve test work | Improve possibility to find errors before product hits the market | Not sure
Notes: Ability of KPI to measure business value: Does the KPI makes it possible to measure a business value or needs to be adjusted

## Slide 14
Content
Management summary and Status report
Business Objectives Management
Solution Management
Business Change Management
Project Control
Decisions
Appendix

## Slide 15
Solution Management
EPIC Model(draft)
Information Model(draft)
High-level AS-IS and TO-BE solution
Volvo Group Target Architecture
Simplified example on implementation of Volvo Group target architecture
Rich Web Client – Restful Services

## Slide 16
EPIC Model (draft)
– Only prepare test is in scope for this project

## Slide 17
Draft Information Model

## Slide 18
As Is
To Be
Step 1
Step 2

## Slide 20
Simplified example on implementation of Volvo Group target architecture

## Slide 21: Rich Web Client – Restful Services

## Slide 22
Content
Management summary and Status report
Business Objectives Management
Solution Management
Business Change Management
Project Control
Decisions
Appendix

## Slide 23
Stakeholder List
Key stakeholders SC members
  Appointed
    Steering committe chairman: Lars Forsman
    BSPM(Main stakeholder): Magnus Söder
    Delivery Manager: Raphael Scotton
  Other Key Stakeholders not SC members
FVV organization
Ulf Krysell CPM: TCP and GTDM
Stakeholders analysis and Management template: link

## Slide 24
High level Stakeholder impact
TD/BA/CF* | Stakeholder Group | Impact magnitude
GTT FVV(Feature Verification and Validation) | AET\RT,PVT,Active safety, field testing | New system tools, for some it will be a big change
(*) TD/BA/CF: Truck Division(s) / Business Area(s) / Corporate Function(s)
Stakeholders analysis and Management template: link

## Slide 25
Content
Management summary and Status report
Business Objectives Management
Solution Management
Business Change Management
Project Control
Decisions
Appendix

## Slide 26
Time Plan for next phase up to CSG
Concept Study
Detailed phase schedule: link
Week/Feb
Week/March
Week/April
Analyse Impact project dependencies
Develop Business Case
Secure resources(core team)
Detail PM-Plan
Detail project scope
Requirements breakdown – business part
Business Requirements Prototypes – different aspects
Week/Jan
Other relevant deliveries

## Slide 27
Total Project Time Plan
Month + year
Month + year
Month + year
Month + year
Month + year
Month + year
Month + year
2016-12-13
2017-03-03
2017-04-15
2017-06-10
2017-12-15
2018-01-31
2018-02-15
Solution
development
Concept study
Detailed
requirement
development
Concept
development
Implementation
Final verification
&
industrialization

## Slide 28
Project Cost and Budget
Budget plan details: link

## Slide 29
Project Quality Assurance status
CIG - Project QA Start-up meeting performed: No
Project Assurance Plan: link
Description
Description
Description

## Slide 30
Project Organization
CPM: Martin Andersson
Project team:
    Lead Architect: Per Lövdinger
  Business Analyst: TBD – Edge request to be placed
  IT:
  Solution Architect: Per Lövdinger
  ITPM: Martin Andersson
  Process & IT Sourcing & Purchasing lead:
    N/A
  Steering Committee Chairman: Lars Forsman
  Status of project resources (secured / missing):
    We need to secure a Business Analyst preferably also with Usability expertise

## Slide 31
Project Execution Communication
Project Execution Communication target groups and their characteristics:
  FVV(Feature validation and verification) major stakeholders
  TCP(Test Collaboration Platform)
  GTDM(Global Test Data Management)
  Maintenance team – Legacy applications
Project Execution Communication plan:
  We will inform when project start
  We will decide togheter with major stakeholders the level of communication required during execution of project
  We will also decide upon which foras should be set up and how often they will occur

## Slide 32
Risk Analysis
Detailed Risk Analysis: Risk analysis

## Slide 33
Content
Management summary and Status report
Business Objectives Management
Solution Management
Business Change Management
Project Control
Decisions
Appendix

## Slide 34
Expected Decisions – CIG Gate Opening Criteria's
Subject | Decision | Comment
Approve hand-over of main deliverables initiated in the portfolio management to the project |  | 
Approve the business Value of the request |  | 
Confirm that there is a need and management awareness to change |  | 
Appoint CPM or approve CPM appointment – Martin Andersson suggested as CPM |  | 
Confirm SC chairman appointment and SC members composition | Chairman: Lars Forsman Magnus Söder Raphael Scotton | 
Approve budget, time plan and commitment of resources (business and IT) up to next gate |  | 

## Slide 35
Additional Decisions made during the meeting Date: 201X-XX-XX
Decision # | Decision taken
1 | …
2 | …
3 | …

## Slide 36
Additional actions decided during the meeting Date: 201X-XX-XX
Action # | Description | Responsible | Due date
1 | … |  | 
2 | … |  | 
3 | … |  |