## Slide 1: Naming of baselines and releases on EE system level
Version 2.5

## Slide 2
Purpose of document:
This is a presentation of the new naming convention for baselines and product releases on EE system level.
Short description:
This presentation outlines the new naming convention for baselines and product releases on EE system level. The naming convention has been created by the configuration management team at 26344 with the objective to create a naming convention that is both logical and consistent and that will support parallel development through branching.
Other Information:
The new naming convention is limited to TEA2+ based development with SP-start after w1248 with start from w1204. The existing naming convention (5.x…) will be preserved for the remaining development activities and deliveries in the production branch for SP-start w1248.
Concerned (Role, function, group etc):
GEEE
This is a part of (process X, organization etc):
GEEE Development Process
Revision history:
GTT-Electrical and Electronics Engineering
Issue number
1
Issuer
Staffan Mossberg
Revision date
2012-04-25
Valid date
2012-04-25
Document type (e.g. Guiding principle, Summarized process guideline, Training, Example, Template etc):
Naming of baselines and releases on EE system level
Approved by
Attila Berényi
Reg. No.
50160112

## Slide 3: Introduction
This is a presentation of the new naming convention for baselines and product releases on EE system level. The naming convention has been created by the configuration management team at 26344 with the objective to create a naming convention that is both logical and consistent and that will support parallel development through branching.
The new naming convention is limited to TEA2+ based development with SP-start after w1248 with start from w1204. The existing naming convention (5.x…) will be preserved for the remaining development activities and deliveries in the production branch for SP-start w1248.

## Slide 4: Requirements Development Tracks
System Specification Baseline
Legend
A0
A0
B0
C0
D0
16w
Main track
A1
16w
16w

## Slide 5: System Specification Baselines
A = Development Loop
0 = Loop Update
A0

## Slide 6: Requirements Development Tracks
Component Delivery to System Integration
(input to SI)
System Specification Baseline
Legend
A0
A0_1
A0
B0
C0
D0
16w
A0_1
A0_n
Main track
A1
16w
16w
B0_1

## Slide 7: Component Delivery to System Integration (input to SI)
A = Development Loop
0 = Loop Update
_1 = Integration Version
From the applicable System Specification Baseline
A0_1

## Slide 8: Requirements Development Tracks
Component Delivery to System Integration
(input to SI)
System Specification Baseline
Legend
A0
A0_1
System Integration Baseline
(output from SI / input to I5)
System Release Baseline
A0_VT01_1.0
A0_VT_REL01_1.0
A0
B0
C0
D0
16w
A0_1
A0_n
Main track
A1
16w
16w
B0_1

## Slide 9: System Integration Baselines (output from SI / input to I5)
A = Development Loop
0 = Loop Update
VT = Integration Type
01 = Integration Type Configuration
1.0 = Integration Version
From the applicable System Specification Baseline
A0_VT01_1.0

## Slide 10: Integration Type Configuration
A0_VT01
A0_VT02
A0_VT03
1.0
x.0
SP-start 1
(intro)
SP-start 2
(intro)
VT = Integration Type
01 = Integration Type Configuration
A0_VT01_1.0
System Integration Baseline

## Slide 11: System Release Baselines
A = Development Loop
0 = Loop Update
VT_REL = Release Type
01 = Release Type Configuration
1.0 = Release Version
From the applicable System Specification Baseline
A0_VT_REL01_1.0

## Slide 12: Requirements Development Tracks - Production Branch
Component Delivery to System Integration
(input to SI)
System Specification Baseline
Legend
B0P1
A0
/
A0_1
System Integration Baseline
(output from SI / input to I5)
System Release Baseline
A0_VT01_1.0
A0_VT_REL01_1.0
A0
B0P1
B0P2
B0
C0
D0
16w
A0_1
A0_n
Main track
Production branch
A1
16w
16w
B0_1

## Slide 13: System Specification Baselines
A = Development Loop
0 = Loop Update
P = Branch Type (existing types: P=Production, D=Development, C=Correction)
1 = Branch Update
B0P1
A0
/

## Slide 14: Requirements Development Tracks - Production Branch
Component Delivery to System Integration
(input to SI)
System Specification Baseline
Legend
B0P1
A0
/
A0_1
B0P1_1
B0P1_VT01_1.0
System Integration Baseline
(output from SI / input to I5)
B0P_VT_REL01_1.0
System Release Baseline
A0_VT01_1.0
A0_VT_REL01_1.0
/
/
/
A0
B0P1
B0P2
B0
C0
D0
16w
B0P1_1
B0P2_1
A0_1
A0_n
Main track
Production branch
A1
16w
16w
B0_1

## Slide 15: Component Delivery to System Integration (input to SI)
A = Development Loop
0 = Loop Update
P = Branch Type
1 = Branch Update
_1 = Integration Version
From the applicable System Specification Baseline
A0_1
B0P1_1
/

## Slide 16: List of Component Deliveries to System Integration in ClearQuest

## Slide 17: System Integration Baselines (output from SI / input to I5)
A = Development Loop
0 = Loop Update
P = Branch Type
1 = Branch Update
VT = Integration Type
01 = Integration Type Configuration
1.0 = Integration Version
From the applicable System Specification Baseline
A0_VT01_1.0
B0P1_VT01_1.0
/

## Slide 18: System Integration Baselines corresponds to Platform Releases in ClearQuest

## Slide 19: System Release Baselines
A = Development Loop
0 = Loop Update
P = Branch Type
VT_REL = Release Type
01 = Release Type Configuration
1.0 = Release Version
From the applicable System Specification Baseline
A0_VT_REL01_1.0
B0P_VT_REL01_1.0
/

## Slide 20: Defect Report with the new Name Convention

## Slide 21: Problem Report with the new Name Convention

## Slide 22: Comparison old vs new
Old baseline names | New baseline names
5.5 | B0 / B0P1
5.5.1 | B0_1 / B0P1_1
5.5.VT.01 | B0_VT01_1.0 / B0P1_VT01_1.0
5.5.CV.01 | B0_VT_REL01_1.0 / B0P_VT_REL01_1.0

## Slide 23: Current tracks and branches
Component Delivery to System Integration
(input to SI)
System Specification Baseline
Legend
5.3.A
B0
/
B0_1
5.3.x
5.3.VT.yy
System Integration Baseline
(output from SI / input to I5)
5.3.CV.zz
System Release Baseline
B0_VT01_1.0
B0_VT_REL01_1.0
/
/
/
5.3.A
5.4
A0
B0
5.3.x
5.4.x
Main track
w1248 Production branch
B0_1
5.3
5.3.B osv
5.3.y

## Slide 24: Thank you!

## Slide 25: Requirements Development Tracks
Component Delivery to System Integration
(input to SI)
System Specification Baseline
Legend
B0P1
A0
/
A0_1
B0P1_1
B0P1_VT01_1.0
System Integration Baseline
(output from SI / input to I5)
B0P_VT_REL01_1.0
System Release Baseline
A0_VT01_1.0
A0_VT_REL01_1.0
/
/
/
A0
B0P1
B0P2
B0
C0
D0
16w
B0P1_1
B0P2_1
A0_1
A0_n
Main track
Production branch
A1
16w
16w
B0_1